**BrewBean Cafe Website Proposal**

**Project Name** : BrewBean Cafe Website

**Prepared for** : Jane Brewster

**Prepared by** : Jelshen Febryand Valesco

**Date** : May 11th, 2025

**PROJECT OVERVIEW**

This proposal outlines the scope, deliverables, timeline, and terms for the development of a responsive, modern, and user-friendly marketing website for BrewBean Café. The website will promote the café’s offerings, provide contact information, showcase a photo gallery, and include a menu.

**DELIVERABLES**

The completed website will include:

1. Home Page – Hero image, welcome message, and navigation
2. Menu Page – Sections for Hot Drinks, Cold Drinks, and Pastries
3. About Page – Cafe story, team photo, and customer testimonials
4. Gallery Page – Clickable photo grid with hover and lightbox/zoom effects
5. Contact Page – Embedded Google Map, contact form (email simulation), business hours

Other features:

1. Responsive design (mobile, tablet, desktop)
2. Clean, modern aesthetic
3. Interactive UI elements (hover effects, scroll animations)
4. Contact form integration
5. Easily updatable content

**TECHNOLOGY STACK**

Frontend : HTML, CSS, JavaScript

Framework : Tailwind CSS or Bootstrap

Email : EmailJS / Formspree

Hosting : GitHub Pages or Netlify

**TIMELINE**

Project start : May 11th, 2025

First draft / working version : May 16th, 2025

Final delivery : May 25th, 2025

**PRICING**

1. Total : $600
2. Payment Terms : 50% upfront ($300), 50% on final delivery ($300)

**REVISIONS**

1. Includes 2 rounds of minor revisions (styling, content tweaks)
2. Additional revisions may require additional time and cost

**OUT OF SCOPE**

1. No server-side logic
2. No separate mobile app

**PROJECT HANDOFF**

Upon final payment, the client will receive:

* Full source code (HTML, CSS, JS, and assets)
* Deployment-ready site (Netlify or GitHub Pages)
* Simple README file explaining how to update content and redeploy
* Full ownership of website and design assets

**AGREEMENT**

By accepting this proposal, both parties agree to the terms outlined above regarding the project scope, pricing, and delivery schedule.

|  |  |
| --- | --- |
|  |  |
|  |  |
|  |  |
|  |  |
| Jelshen Febryand Valesco | Jane Brewster |
| May 11th, 2025 | May 11th, 2025 |